ParisMobilityPulse

Real-time Paris Mobility Observatory (Streaming Data Engineering Portfolio Project)

Prepared by Selim Abouleila • GCP / Data Engineering

Executive summary

ParisMobilityPulse ingests live open mobility signals for Paris (e.g., Vélib stations, parking availability, traffic events), processes them in near real time on Google Cloud, and serves a live dashboard + alerting. It is designed to demonstrate end-to-end, production-style streaming engineering (ingestion, processing, warehousing, observability, and IaC).

Problem Statement

Urban mobility data is fragmented across multiple real-time sources (bikes, parking, EV charging, traffic events). While raw data is publicly available, there is no unified, real-time observability layer that allows continuous monitoring, anomaly detection, and operational insight.

Paris Mobility Pulse addresses this by building a production-style streaming data platform that ingests, processes, and serves live mobility signals using Google Cloud.

Objectives

Certification-aligned: choices map to the Professional Cloud Data Engineer blueprint (streaming, Dataflow, BigQuery, reliability, security, cost control).

Internship-ready: Terraform, CI/CD, monitoring, alerting, runbooks, and a recruiter-friendly live demo.

Non-toy scope: real public data, continuous updates, windowed aggregations, anomaly detection, reproducible deployments.

Non-goals and constraints

Non-goals

- Not a predictive ML system (future demand forecasting out of scope)

- Not a consumer-grade public app

- Not guaranteed 24/7 availability

Constraints

- Poll-based ingestion (no push/WebSocket sources)

- Public/open data only

- Student budget (< $70/month)

Data model overview

- Raw events: append-only, source-specific JSON, event-time preserved

- Canonical events: standardized station/event schema

- Aggregates: windowed KPIs (1-min / 5-min / 15-min)

- Latest state: current availability per station (dashboard/map use)

Success Criteria (Definition of Done)

- Continuous ingestion of at least one real-time source for ≥24 hours without failure

- Streaming pipeline handles duplicates and late events correctly

- BigQuery tables are partitioned and dashboard-ready

- Looker Studio dashboard updates automatically from streaming data

- Infrastructure is reproducible via Terraform

- Budget alerts prevent uncontrolled cloud spend

- Real-time data sources (Phase 1 and Phase 2)

| Source | What we use it for |
| --- | --- |
| Vélib’ Métropole (GBFS) | Station status + station metadata (updated ~every minute). |
| Paris traffic events (PC LUTECE) | City-reported events affecting traffic (updated every few minutes). |
| Saemes parking availability | Available spaces feed (refreshed ~1–2 minutes). |
| Bélib’ EV charging availability | Real-time status of charging points. |

Target architecture (GCP)

Collectors (Cloud Run) poll each feed on a schedule and publish standardized events into Pub/Sub.

Streaming processing (Dataflow / Apache Beam): validation, deduplication, windowed aggregations, anomaly detection; errors go to a dead-letter topic.

Storage: BigQuery raw (append-only) + curated marts (dashboard-ready); Cloud Storage for raw archive/replay.

Serving: Looker Studio dashboard (KPIs + maps) and optional Cloud Run UI for live map + incident replay.

Operations: Cloud Logging/Monitoring dashboards, alerting policies, and an incident runbook.

Skill Acquisition

| Skill | Demonstrated by |
| --- | --- |
| Streaming systems | Pub/Sub + Dataflow (Apache Beam) |
| Data modeling | Raw vs curated BigQuery datasets |
| Cloud infra | Terraform + IAM |
| Cost control | Budgets, limits, region choice |
| Ops & reliability | Monitoring, DLQ, replay |
| Communication | Dashboard + documentation |

Cost estimate (typical student / portfolio usage)

Dataflow is the main cost driver because a streaming job runs continuously. Estimates below assume deployment in europe-west9 (Paris) and modest data volumes.

| Scenario | Assumption | Est. monthly total | Dominant cost |
| --- | --- | --- | --- |
| Demo-only (cheap) | Dataflow ~3 hours/day | $9.07 | Dataflow |
| Always-on MVP | Dataflow 24/7 (1 vCPU) | $65.79 | Dataflow |
| Recruiter-grade | Dataflow 24/7 (2 vCPU) | $140.66 | Dataflow |

Notes:

Dataflow is billed by vCPU-hour and GiB-hour; disk and network egress are not included here.

BigQuery queries are often $0 for a small project because the first 1 TiB of query data processed per month is free.

Cloud Run collectors typically fit within the Cloud Run free tier for this use case.

Cost control checklist

Start in Demo-only mode: archive raw JSON to Cloud Storage so you can replay later.

Keep everything in one region (europe-west9) to avoid cross-region transfer costs.

Partition/cluster BigQuery tables; set 'maximum bytes billed' on dashboard queries.

Reduce log volume (avoid DEBUG) and keep retention at default unless you really need longer.

Set Billing Budgets + alerts from day 1.

References (pricing pages used)

| Dataflow: https://cloud.google.com/dataflow/pricing | Pub/Sub: https://cloud.google.com/pubsub/pricing |
| --- | --- |
| BigQuery: https://cloud.google.com/bigquery/pricing | Cloud Run: https://cloud.google.com/run/pricing |
| Cloud Scheduler: https://cloud.google.com/scheduler/pricing | Observability: https://cloud.google.com/stackdriver/pricing |
| Cloud Storage: https://cloud.google.com/storage/pricing | Artifact Registry: https://cloud.google.com/artifact-registry/pricing |